Edvoy Workforce Intelligence

Specification vs Prototype — Gap Analysis & Implementation Checklist

Compared against: Master Specification · Product Requirements · Data Specification · Attendance Rules · Permission Matrix

Method: Every specified feature was checked against the delivered Phase 3 prototype code. Items below exist in the specification but are absent, partial, or non-functional (present as static UI only) in the prototype.

Classification: Critical (blocks a core requirement or MVP acceptance criterion) · Important (specified for MVP, meaningfully incomplete) · Nice to Have (specified but Phase-2-deferred or non-blocking).

Note on prototype intent. The prototype was correctly scoped to exclude a production database, authentication, and back-end logic. Many gaps below are therefore expected at this stage — the value of the list is to make the remaining build explicit and to catch spec features that were missed at the UX level (screens, drill-downs, states, and flows a prototype should show even without a back end).

# Contents

# Summary of gaps

Counts by classification and by source specification. A single gap may trace to more than one spec; it is counted once, under its primary source.

| Classification | Count | What it means for the build |
| --- | --- | --- |
| Critical | 12 | Blocks a functional requirement or one of the 24 MVP acceptance criteria |
| Important | 14 | In MVP scope but incomplete or non-functional in the prototype |
| Nice to Have | 9 | Specified but Phase-2-deferred or non-blocking for MVP |

Legend for the “State in prototype” column: Absent (no screen/UI) · Static (UI exists but is inert / non-functional) · Partial (some of the behaviour present).

# Gap checklist

## A. Authentication & access

The prototype simulates a Google sign-in animation only; there is no domain check, identity binding, session, or access-request path.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | A1 | Domain restriction to approved domains (edvoy.com) at sign-in | Perm §1–2, FR1 | Static | Critical |
| ☐ | A2 | Email validated against an active employee before granting access | Perm §2, FR2 | Absent | Critical |
| ☐ | A3 | Access-Denied / Request-Access screen with pending-request routing to admin | Perm §1–2, Dash §3, FR3 | Absent | Critical |
| ☐ | A4 | Secure server-side session, auto-expiry, last-login stored | Perm §1, FR2 | Absent | Important |
| ☐ | A5 | Successful and failed sign-ins logged to audit | Perm §1/§10, FR2 | Absent | Important |

## B. Roles, hierarchy & visibility

The prototype has two working role modes (Manager, Administrator). Three specified roles have no functional mode, and hierarchy scoping is a label only, not enforced by the data.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | B1 | HR Data Operator role (import-only, no analytics) as a working mode | Perm §3/§5/§7 | Static | Critical |
| ☐ | B2 | Read-Only / Management Viewer role (org-wide, view-only) as a working mode | Perm §3/§5/§7 | Static | Critical |
| ☐ | B3 | Row-level hierarchy scoping actually applied to data (manager sees only own line) | Perm §4–5, FR3 | Static | Critical |
| ☐ | B4 | Direct vs indirect report distinction, admin-enabled toggle (PD5) | Perm §4, FR11 | Absent | Important |
| ☐ | B5 | Effective-dated access (“as it stood during the viewed period”) | Perm §4, FR10 | Absent | Nice to Have |
| ☐ | B6 | External-manager reachability (stubs for IDs 1,172,… via designate) | Perm §4, Risk R1 | Absent | Nice to Have |

## C. Filters, dashboard & drill-through

Filters render but do not filter; several drill-throughs the spec requires are missing.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | C1 | Filters actually filter data (dept, sub-dept, location, manager, date) | AC-12, FR15 | Static | Critical |
| ☐ | C2 | Every dashboard metric can be drilled into | AC-17, FR14, Dash §17 | Partial | Critical |
| ☐ | C3 | Charts drill through to supporting days & punches | Dash §17, FR14 | Absent | Important |
| ☐ | C4 | Day-evidence view (actual punches behind a day/cell) | Dash §6, FR14, G5 | Absent | Important |
| ☐ | C5 | Employee filter respects hierarchy scope (no out-of-line employees listed) | Perm §4 | Static | Important |

## D. Metrics engine (display of)

Metrics are shown as pre-computed sample values. The prototype cannot demonstrate correctness, but some specified metric surfaces are also missing from the UI.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | D1 | Attendance-day classification surfaced consistently (18 statuses) | Rules §17, FR12 | Partial | Important |
| ☐ | D2 | Data-quality score shown as a metric surface (composite) | Rules §20, FR13 | Absent | Important |
| ☐ | D3 | Frequency suppression when denominator too small (coverage warning instead) | Rules §8, FR14 | Static | Important |
| ☐ | D4 | Combined day-code decomposition visible (WO:P, P(MS), CL:P…) | Data §9, Rules §17 | Absent | Nice to Have |
| ☐ | D5 | Early-departure status (Phase 2, but appears in classification table) | Rules §17 | Absent | Nice to Have |

## E. Import Centre

The wizard is the most complete flow, but several specified behaviours are inert or missing.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | E1 | Saved mapping templates / mapping-version reuse per file type | FR5, Data §8 | Absent | Important |
| ☐ | E2 | Download rejected rows with per-row reasons (real artefact) | AC-10, FR6 | Static | Critical |
| ☐ | E3 | Quarantine-resolution UI (fix unmapped ED577 / bad holiday sheet & re-submit) | Data §10–11, Risk R3/R4 | Absent | Critical |
| ☐ | E4 | Idempotency surfaced (fingerprint + logical key; duplicate does not double-count) | AC-8, FR7 | Static | Important |
| ☐ | E5 | Roll back a committed import (admin only) | Perm §8, Dash §11 | Static | Nice to Have |
| ☐ | E6 | Reprocess / retry wired to a real state change | Perm §8, Dash §11 | Static | Nice to Have |

## F. Administration & settings

Policy settings exist and are the strongest admin screen. Holiday/premise management is entirely missing, and shift management is only partially represented.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | F1 | Holiday & Premise Settings screen (calendars by location; premise mapping) | Dash §13, FR4 | Absent | Critical |
| ☐ | F2 | Shift definitions editor (7 shift regimes) within settings | Dash §12 | Partial | Important |
| ☐ | F3 | Effective-dated policy scoping surfaced (company→location→dept→shift→individual) | Rules §21, FR10 | Partial | Important |
| ☐ | F4 | Policy change triggers recalculation + audit of old→new | Dash §12, FR18 | Static | Important |
| ☐ | F5 | Manual data correction workflow (POST /corrections) | Perm §6, FR-audit | Absent | Nice to Have |

## G. Audit & export

An audit log screen exists with sample rows; exports are inert everywhere.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | G1 | Controlled exports that actually export (who / when / filters / count recorded) | AC-20-adjacent, FR19, Perm §9 | Static | Critical |
| ☐ | G2 | Row-level access applied to exports | Perm §9, NFR3 | Absent | Critical |
| ☐ | G3 | Export scoping by report type (team, employee, late/short/absence/remote, data-quality) | Perm §9 | Absent | Important |
| ☐ | G4 | Audit captures all specified action types (12 event kinds) | Perm §10, FR18 | Partial | Important |
| ☐ | G5 | Data-quality report (for HR / admin, coverage subset for managers) | Perm §9, Dash §16 | Absent | Nice to Have |

## H. Coverage, health & non-functional

Coverage honesty is represented well; scale, accessibility, and non-functional expectations are not yet demonstrated.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | H1 | Designed for real volume (5,000+ employees, years of data) — pagination/virtualisation | NFR4, Data §1 | Absent | Critical |
| ☐ | H2 | WCAG-friendly: contrast to AA, keyboard/ARIA parity, focus management | NFR5, UX §5 | Partial | Important |
| ☐ | H3 | Manager coverage-only view of System Health (not full admin health) | Perm §7, Dash §16 | Partial | Nice to Have |
| ☐ | H4 | Spreadsheet-formula-injection / file-validation cues in import | NFR2 | Absent | Nice to Have |

# Consolidated by classification

## Critical — blocks a functional requirement or MVP acceptance criterion

- A1 Domain restriction at sign-in

- A2 Email–to–active-employee identity binding

- A3 Access-Denied / Request-Access screen + admin routing

- B1 HR Data Operator working role

- B2 Read-Only / Management Viewer working role

- B3 Row-level hierarchy scoping applied to data

- C1 Filters that actually filter (AC-12)

- C2 Every dashboard metric drillable (AC-17)

- E2 Download rejected rows with reasons (AC-10)

- E3 Quarantine-resolution UI

- F1 Holiday & Premise Settings screen

- G1 / G2 Working, hierarchy-scoped exports

## Important — in MVP scope, incomplete in prototype

- A4 Secure session / last-login · A5 Sign-in audit logging

- B4 Direct vs indirect report toggle

- C3 Chart drill-through · C4 Day-evidence view · C5 Hierarchy-scoped employee filter

- D1 Consistent day-status surfacing · D2 Data-quality score surface · D3 Denominator suppression

- E1 Saved mapping templates · E4 Idempotency surfaced

- F2 Shift definitions editor · F3 Effective-dated policy scoping · F4 Policy-change recalculation + audit

- G3 Export scoping by report type · G4 Full audit event coverage

- H2 Accessibility to AA

## Nice to Have — Phase-2-deferred or non-blocking

- B5 Effective-dated access · B6 External-manager reachability

- D4 Combined day-code decomposition · D5 Early-departure status

- E5 Import roll-back · E6 Reprocess wired to state

- F5 Manual data-correction workflow

- G5 Data-quality report

- H1 (partial demo) · H3 Manager coverage-only health · H4 File-injection cues

How to use this checklist. Treat the twelve Critical items as the definition of “prototype complete enough to validate the MVP interaction model”. Several (A1–A3, B1–B3, G1–G2) are back-end-enforced in production but should still be shown in the prototype as screens/states so stakeholders can validate them. The Important items are the bulk of the remaining Phase 5 UI build; the Nice-to-Have items align with the PRD’s own Phase 2 deferral list and need not block M2 sign-off.

Gap analysis grounded in the delivered Phase 3 prototype code and the approved Phase 1–2 specification set (Master Specification, Product Requirements, Data Specification, Attendance Rules, Permission Matrix). The prototype was not modified.