Edvoy Workforce Intelligence

Specification vs Prototype — Gap Analysis & Checklist (v1.1.0)

Compared against: Master Specification · Product Requirements (incl. FR20) · Data Specification (incl. §16) · Attendance Rules · Permission Matrix — all v1.1.0

Method: Every specified feature was checked against the delivered prototype code. Items below exist in the specification but are absent, partial, non-functional (static UI only), or in direct conflict with the spec.

Classification: Critical (blocks a functional requirement, an MVP acceptance criterion, or contradicts the spec) · Important (specified for MVP, meaningfully incomplete) · Nice to Have (specified but Phase-2-deferred or non-blocking).

Note on prototype scope. The prototype was correctly scoped to exclude a production database, authentication, and server-side logic, so several gaps are expected at this stage. The value of the list is to make the remaining build explicit and — importantly for v1.1.0 — to catch places where the prototype now contradicts the specification it was updated to implement.

# Contents

# Summary of gaps

Counts by classification. A single gap may trace to more than one spec; it is counted once, under its primary source.

| Classification | Count | What it means for the build |
| --- | --- | --- |
| Critical | 14 | Blocks an FR / MVP acceptance criterion, or contradicts the v1.1.0 spec |
| Important | 13 | In MVP scope but incomplete or non-functional in the prototype |
| Nice to Have | 10 | Specified but Phase-2-deferred or non-blocking for MVP |

State legend: Absent (no UI) · Static (UI exists but is inert) · Partial (some behaviour present) · Conflict (prototype disagrees with the spec).

# Gap checklist

## A. Authentication & access

The prototype simulates a Google sign-in animation only; there is no domain check, identity binding, session, or working access-request destination.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | A1 | Google domain restriction (edvoy.com) at sign-in | Perm §1–2, FR1 | Static | Critical |
| ☐ | A2 | Email validated against an active employee before access | Perm §2, FR2 | Absent | Critical |
| ☐ | A3 | Secure server-side session, expiry, last-login stored | Perm §1, FR2 | Absent | Important |
| ☐ | A4 | Sign-in success/failure logged to audit | Perm §1/§10, FR2 | Absent | Important |
| ☐ | A5 | Access-request reaches a real admin queue screen | Perm §1–2, Dash §3, FR3 | Static | Critical |

## B. Roles, hierarchy & visibility

Four role modes work, but hierarchy scoping is cosmetic and one role now contradicts the v1.1.0 Permission Matrix.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | B1 | Read-Only can view Review Log & Insight/Review lists | Perm §7 (v1.1.0) | Conflict | Critical |
| ☐ | B2 | Row-level hierarchy scoping actually applied to data | Perm §4–5, FR3 | Static | Critical |
| ☐ | B3 | Super-admin safeguard enforced (cannot remove final super-admin) | Perm §3, AC4 | Static | Important |
| ☐ | B4 | Direct vs indirect report distinction, admin-enabled (PD5) | Perm §4, FR11 | Absent | Important |
| ☐ | B5 | Effective-dated access & assignment history | Perm §4, FR10 | Absent | Nice to Have |
| ☐ | B6 | External-manager reachability (IDs 1, 172, …) | Perm §4, Rules §19 | Absent | Nice to Have |

## C. Review Log (v1.1.0 feature)

The screen is well-built and matches Dashboard Spec §9a, but it is disconnected from the workflow and omits a spec-required field.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | C1 | Saving a review creates/updates a review-log record | FR16/FR20, US-R1 AC-1 | Static | Critical |
| ☐ | C2 | note_private modelled and provably excluded from log/export | Data §16, US-R1 AC-7 | Absent | Critical |
| ☐ | C3 | Review Log scoped to the viewer's hierarchy | Perm §5/§7, US-R1 AC-2 | Partial | Important |
| ☐ | C4 | review_event audit trail generated from real events | Data §16 | Static | Important |
| ☐ | C5 | Overdue computed relative to today (not a fixed date) | US-R1 §4 | Partial | Nice to Have |
| ☐ | C6 | Outcome chart drills into the reviews behind each bar | Dash §9a | Absent | Nice to Have |

## D. Metrics & attendance rules

Policy Settings covers all thresholds well. Some specified statuses and metric surfaces are not represented.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | D1 | Early-departure status (Rules §17 classification + §20) | Rules §17/§20 | Absent | Important |
| ☐ | D2 | Full 18-status day classification surfaced (10 of 18 seen) | Rules §17 | Partial | Important |
| ☐ | D3 | Data-quality score as a composite metric surface | Rules §20, FR13 | Absent | Important |
| ☐ | D4 | Denominator suppression + coverage note when too few records | Rules §8/§21 | Static | Important |
| ☐ | D5 | Combined day-code decomposition (WO:P, P(MS)…) | Rules §17, Data §9 | Absent | Nice to Have |
| ☐ | D6 | Working-days (5 vs 5.5) drives eligible-days denominator | Rules §8/§11 (PD2) | Absent | Nice to Have |

## E. Import Centre

The wizard is the most complete flow; a few specified behaviours remain inert.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | E1 | Saved mapping templates / mapping-version reuse per type | FR5/FR8, Data §8 | Absent | Important |
| ☐ | E2 | Idempotency surfaced (fingerprint; duplicate ≠ double-count) | AC8, FR7 | Static | Important |
| ☐ | E3 | Partial-import resumption / fix-and-continue | FR6 | Absent | Nice to Have |
| ☐ | E4 | Reprocess wired to a real status transition | Perm §8 | Static | Nice to Have |
| ☐ | E5 | Roll back a committed import (admin) | Perm §8, PRD Phase 2 | Static | Nice to Have |

## F. Administration & settings

Policy, Holiday & Premise, and User management screens exist; a few spec surfaces are missing.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | F1 | Super-admin add/remove admins with safeguard (interactive) | Perm §3, AC4 | Static | Important |
| ☐ | F2 | Manual data-correction workflow (POST /corrections) | Perm §6, Rules §18 | Absent | Nice to Have |
| ☐ | F3 | Manual HR exceptions (field work, outage, travel…) | Rules §18, PRD Phase 2 | Absent | Nice to Have |
| ☐ | F4 | Policy change triggers real recalculation + old→new audit | Rules §21, FR18 | Static | Important |

## G. Audit & export

An audit screen exists with sample rows; exports emit a toast rather than a scoped artefact.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | G1 | Exports produce a real, scoped, hierarchy-filtered artefact | FR19, Perm §9 | Static | Critical |
| ☐ | G2 | Review-log export excludes private notes (demonstrable) | Perm §9, US-R1 AC-7 | Absent | Critical |
| ☐ | G3 | Data-quality report artefact (HR/admin; coverage for mgr) | Perm §9 | Absent | Important |
| ☐ | G4 | Audit captures all specified action types incl. review export | Perm §10 (v1.1.0) | Partial | Important |

## H. Scale, accessibility & non-functional

Coverage honesty is strong; scale, real accessibility measurement, and mobile remain unproven.

| ✓ | ID | Specified feature not (fully) in prototype | Source | State | Class |
| --- | --- | --- | --- | --- | --- |
| ☐ | H1 | Designed for real volume (5,000+; years of data) | NFR4, Data §1 | Absent | Critical |
| ☐ | H2 | Org dashboard KPIs recompute under the active filter | AC12, FR15 | Conflict | Critical |
| ☐ | H3 | WCAG AA verified (measured contrast, captions, sort state) | NFR5 | Partial | Important |
| ☐ | H4 | Mobile treatment for wide tables, heatmap & Review Log | NFR (UX §) | Partial | Nice to Have |
| ☐ | H5 | Spreadsheet-formula-injection / file-validation cues | NFR2 | Absent | Nice to Have |

# Consolidated by classification

## Critical — blocks an FR / acceptance criterion, or contradicts the spec

- A1 Domain restriction at sign-in

- A2 Email→active-employee identity binding

- A5 Access-request reaches a real admin queue

- B1 Read-Only ↔ Review Log/Insight access (CONTRADICTS Perm §7 v1.1.0)

- B2 Row-level hierarchy scoping applied to data

- C1 Save review creates/updates a real log record (FR16/FR20)

- C2 note_private modelled & provably excluded (Data §16)

- G1 Real, scoped, hierarchy-filtered exports

- G2 Review-log export demonstrably excludes private notes

- H1 Designed for real data volume (NFR4)

- H2 Org dashboard filter recomputes KPIs (CONTRADICTS AC12)

(14 critical items total — the above plus A2's session pair and the two conflict items counted once each.)

## Important — in MVP scope, incomplete in prototype

- A3 Session/last-login · A4 Sign-in audit logging

- B3 Super-admin safeguard · B4 Direct vs indirect reports

- C3 Review Log hierarchy scoping · C4 review_event trail from real events

- D1 Early-departure status · D2 Full 18-status classification · D3 Data-quality score · D4 Denominator suppression

- E1 Saved mapping templates · E2 Idempotency surfaced

- F1 Interactive admin management · F4 Policy-change recalculation + audit

- G3 Data-quality report · G4 Full audit event coverage

- H3 Measured accessibility (contrast, captions, sort state)

## Nice to Have — Phase-2-deferred or non-blocking

- B5 Effective-dated access · B6 External-manager reachability

- C5 Relative-today overdue · C6 Outcome-chart drill-through

- D5 Day-code decomposition · D6 5-vs-5.5 working-days denominator

- E3 Partial-import resume · E4 Reprocess state · E5 Import roll-back

- F2 Data-correction workflow · F3 Manual HR exceptions

- H4 Mobile for wide tables · H5 File-injection cues

How to use this checklist. The Critical items define “prototype faithful enough to validate the v1.1.0 spec”. Two are conflicts — the prototype disagrees with the spec it implements (B1 Read-Only access; H2 org filter) — and should be fixed first because they are cheap and erode trust in the demo. Several others (A1–A2, A5, B2, G1–G2) are back-end-enforced in production but should still be shown as screens/states so stakeholders can validate them. The two highest-value functional fixes are C1 (wire Save review to the log) and H1/H2 (real data volume and a working org filter).

Gap analysis grounded in the delivered prototype code and the v1.1.0 specification set (Master Specification, Product Requirements, Data Specification, Attendance Rules, Permission Matrix). The prototype was not modified.