Edvoy Workforce Intelligence

Interaction QC Audit — Dead & Missing Controls

Scope: every interactive control in the prototype — buttons, clickable rows, links, tabs — checked for a working destination or handler.

Trigger: two reported dead buttons (View imported records, Compare with previous). This audit widens that to all levels and specifies the flow for every dead control before any build.

Result in one line. Of 84 buttons, 79 already work. Five are inert — all on the Import and Policy screens, and all five are controls the specification already names but never defined a flow for. No dead links, and every clickable row navigates correctly. The fix is to define the seven action flows (the five inert controls plus reprocess and roll back, which share the same screens) — now added to Dashboard Spec §12a at v1.4.0 — then wire them.

# Contents

# Method

Every control was located in the source and checked for a real handler or destination:

- Buttons — checked each for an onClick (or equivalent) that produces a result. 84 total.

- Clickable rows — every table row styled as clickable was checked for navigation. 4 patterns, all wired.

- Links — checked for dead anchors (href-less). None found.

- Tabs & menus — profile tabs, row action menus, filter controls — all resolve.

A control counts as inert if it renders as actionable but does nothing when activated. Illustrative placeholders on a settings demo are noted separately, but here all five inert controls are real actions, not decoration.

# Findings — inert controls

All five sit on the Import or Policy screens. The spec column shows each was already named in the specification; only its flow was undefined.

| Control | Screen | What it should do | Status | Spec |
| --- | --- | --- | --- | --- |
| View imported records | Import Detail | Open the rows this import inserted/updated (read-only, scoped) | Inert | named §11 |
| Compare with previous | Import Detail | Diff vs the previous successful import of this type | Inert | named §11 |
| Download template | Import Centre | Download a blank CSV with expected headers for the type | Inert | named §10 |
| Reject all & cancel | Import Validate | Discard the staged batch and abort (nothing written) | Inert | named §10 |
| Save & recalculate | Policy Settings | Persist the policy + effective date, recalc, audit old→new | Inert | named §12 |

Two related controls on the same screens — Reprocess and Roll back — are named in §11 and were only toasting. Their flows are specified alongside the five above so the whole Import-Detail surface is complete and consistent.

# Findings — controls verified working

For balance and traceability, the main working interactions that were checked and pass:

| Area | Controls checked | Status |
| --- | --- | --- |
| Navigation rail | All role-filtered items route correctly; live badges | Pass |
| Dashboards | KPI cards drill; charts drill; date-range control; filters | Pass |
| Insight lists | Rows open profiles; bulk select; export dialog | Pass |
| Review workflow | Save review creates a log record; view log link | Pass |
| Review Log | KPI filters incl. Total reset; trail modal; export | Pass |
| Import wizard | Type select, upload, map, validate, process, result | Pass |
| Import history | Every row opens its detail; new import | Pass |
| User & admin mgmt | Approve w/ role, add/edit user, decline — all live | Pass |
| Holiday & Premise | Add/remove holiday works | Pass |
| Access request | Submits identity+justification; no role guess | Pass |
| Clickable rows (4) | Insights ×2, Review Log, Import history — all navigate | Pass |
| Links | No href-less/dead anchors found | Pass |

# Specified flows (Dashboard Spec §12a, v1.4.0)

Each inert control now has a defined flow — trigger, result, states, permissions, audit. Summary; the full tables are in the updated Dashboard Specification.

Download template

Blank CSV with exact headers + one example row; no employee data. Disabled (with reason) if the type has no schema.

View imported records

Read-only, access-scoped table of rows this import inserted/updated; rows drill to day evidence; empty state if it changed nothing.

Compare with previous

Diff vs the previous successful import of the same type — added/updated/unchanged/removed counts + notable field changes. Disabled if there is no earlier import; 'no differences' when identical (idempotency-aligned).

Reject all & cancel

Confirm, then discard the staged batch — nothing written. A safe abort, distinct from roll back. Audited as 'cancelled at validation'.

Reprocess

Re-run validation + metric calc from the same source file, no re-upload; idempotency prevents double-counting. Audited.

Roll back

Reverse a committed import with named-impact confirmation. Permission-gated (HR Operator cannot); hidden, not dead, when disabled. Audited.

Save & recalculate

Persist policy + effective date, recalc affected metrics forward, record old→new. Validates ranges + date order; audited.

Principle added to the spec. A visible-but-inert control is a defect. Every control must resolve to a result, a confirm-then-result, a disabled state with a stated reason, or a hidden state when permission or a feature flag forbids it. This is the QC bar for the Import and Policy screens going forward.

Button-level QC grounded in the delivered prototype code. Flows added to Dashboard Spec §12a (v1.4.0). The prototype was not modified in this pass — specs first, per the agreed sequence.